## Slide 1
Create a Right-Sized Disaster Recovery Plan
Close the gap between your DR capabilities and service continuity requirements.

## Slide 2
An effective DRP addresses common outages such as hardware and software failures, as well as regional events, to provide day-to-day service continuity. It’s not just insurance you might never cash in.
Customers are also demanding evidence of an effective DRP, so organizations without a DRP risk business impact not only from extended outages but also from lost sales.
If you are fortunate enough to have executive buy-in, whether it’s due to customer pressure or concern over potential downtime, you still have the challenge of limited time to dedicate to disaster recovery (DR) planning. Organizations need a practical but structured approach that enables IT leaders to create a DRP without it becoming their full-time job.
Frank Trovato,
Research Director, Infrastructure Info-Tech Research Group
An effective disaster recovery plan (DRP) is not just an insurance policy.
ANALYST PERSPECTIVE

## Slide 3: Is this research for you?
Senior IT management responsible for executing DR.
Organizations seeking to formalize, optimize, or validate an existing DRP.
Business continuity management (BCM) professionals leading DRP development.
Create a DRP that is aligned with business requirements.
Prioritize technology enhancements based on DR requirements and risk-impact analysis.
Identify and address process and technology gaps that impact DR capabilities and day-to-day service continuity.
Executives who want to understand the time and resource commitment required for DRP.
Members of BCM and crisis management teams who need to understand the key elements of an IT DRP.
Scope the time and effort required to develop a DRP.
Align business continuity, DR, and crisis management plans.

## Slide 4: Executive summary
Any time a natural disaster or major IT outage occurs, it increases executive awareness and internal pressure to create a DRP.
Industry standards and government regulations are driving external pressure to develop business continuity and IT DR plans.
Customers are asking suppliers and partners to provide evidence that they have a workable DRP before agreeing to do business.
Traditional DRP templates are onerous and result in a lengthy, dense plan that might satisfy auditors, but will not be effective in a crisis.
The myth that a DRP is only for major disasters leaves organizations vulnerable to more common incidents.
The growing use of outsourced infrastructure services has increased reliance on vendors to meet recovery timeline objectives.
Create an effective DRP by following a structured process to discover current capabilities and define business requirements for continuity:
  Define appropriate objectives for service downtime and data loss based on business impact.
  Document an incident response plan that captures all of the steps from event detection to data center recovery.
  Create a DR roadmap to close gaps between current DR capabilities and recovery objectives.
At its core, DR is about ensuring service continuity. Create a plan that can be leveraged for both isolated and catastrophic events.
Remember Murphy’s Law. Failure happens. Focus on improving overall resiliency and recovery, rather than basing DR on risk probability analysis.
Cost-effective DR and service continuity starts with identifying what is truly mission critical so you can focus resources accordingly. Not all services require fast failover.

## Slide 5: An effective DRP is critical to reducing the cost of downtime
If you don’t have an effective DRP when failure occurs, expect to face extended downtime and exponentially rising costs due to confusion and lack of documented processes.
The impact of downtime tends to increase exponentially as systems remain unavailable (graph at left). A current, tested DRP will significantly improve your ability to execute systems recovery, minimizing downtime and business impact.
Without a DRP, IT is gambling on its ability to define and implement a recovery strategy during a time of crisis. At the very least, this means extended downtime – potentially weeks or months – and substantial business impact.
Potential Lost Revenue
Adapted from: Philip Jan Rothstein, 2007
Delay in recovery causes exponential revenue loss
Cost of Downtime for the Fortune 1000
The cost of downtime is rising across the board, and not just for organizations that traditionally depend on IT (e.g. e-commerce).
Downtime cost increase since 2010:
Cost of unplanned apps downtime per year: $1.25B to $2.5B.
Cost of critical apps failure per hour: $500,000 to $1M.
Cost of infrastructure failure per hour: $100,000.
35% reported to have recovered within 12 hours.
17% of infrastructure failures took more than 24 hours to recover.
13% of application failures took more than 24 hours to recover.
Source: Stephen Elliot, 2015
Hospitality | 129% increase
Transportation | 108% increase
Media organizations | 104% increase

## Slide 6: An effective DRP also sets clear recovery objectives that align with system criticality to optimize spend
Disaster
Time
Last Consistent Backup Taken
Objective: Tier 0
Objective: Tier 1
Objective: Tier 2
Objective: Tier 3
RPO
Data loss in hours
RTO
System recovery time in hours.
Tier 0 recovery
Tier 1 recovery
Tier 2 recovery
Tier 3 recovery
Adapted from: BCMpedia, n.d.
Tier 0 systems online

## Slide 7: Take a practical approach that creates a more concise and actionable DRP
The Traditional Approach |  | Info-Tech’s Approach
Start with extensive risk and probability analysis. Challenge: You can’t predict every event that can occur, and this delays work on your actual recovery procedures. |  | Focus on how to recover regardless of the incident. We know failure will happen. Focus on improving your ability to failover to a DR environment so you are protected regardless of what causes primary site failure.
Build a plan for major events such as natural disasters. Challenge: Major destructive events only account for 12% of incidents while software/hardware issues account for 45%. The vast majority of incidents are isolated local events. |  | An effective DRP improves day-to-day service continuity, and is not just for major events. Leverage DR planning to address both common (e.g. power/network outage or hardware failure) as well as major events. It must be documentation you can use, not shelfware.
Create a DRP manual that provides step-by-step instructions that anyone could follow. Challenge: The result is lengthy, dense manuals that are difficult to maintain and hard to use in a crisis. The usability of DR documents has a direct impact on DR success. |  | Create concise documentation written for technical experts. Use flowcharts, checklists, and diagrams. They are more usable in a crisis and easier to maintain. You aren’t going to ask a business user to recover your enterprise resource plan (ERP), so you can afford to be concise.
DR planning is not your full-time job, so it can’t be a resource- and time-intensive process.

## Slide 8: DR must be integrated with day-to-day incident management to ensure service continuity
When a tornado takes out your data center, it’s an obvious DR scenario and the escalation towards declaring a disaster is straightforward.
The challenge is to be just as decisive in less-obvious (and more common) DR scenarios such as a critical system hardware/software failure, and knowing when to move from incident management to DR. Don’t get stuck troubleshooting for days when you could have failed over in hours.
Bridge the gap with clearly-defined escalation rules and criteria for when to treat an incident as a disaster.
Chart: 
 | 67.2727 | 68.5069 | 71.5278 | 68
 | 47.8819 | 43.6957 | 46.954 | 43.1439
Escalation Procedures
Incident Models
Severity Definitions
Incident Classifications
Success Meeting RTO and RPO
Source: Info-Tech Research Group; N=92
Success Meeting RTO and RPO
Extent That Service Management Processes Account for Disasters
High
Low
High
Not Integrated
DRP Integrated
High
Low
The DRP is separate from day-to-day ops and incident management.

## Slide 9: The most common threats to service continuity are hardware and software failures, network outages, and power outages
45% of service interruptions that went beyond maximum downtime guidelines set by the business were caused by software and hardware issues.
Chart: 
 | 24.1185 | 20.7334 | 18.6178 | 18.4767 | 5.2186 | 7.4753 | 5.3597
45% Total
Natural Disaster
5%
7%
Building Is Inaccessible (e.g. due to a local hazard)
5%
Power Outage
18%
External Network Failure
19%
Isolated Hardware Failure
21%
Software Failure
24%
Causes of Unacceptable Downtime
Source: Info-Tech Research Group; N=87
Only 12% of incidents were caused by major destructive events.
Equipment Damage (e.g. due to fire, roof collapse)
12% Total
Does this mean I don’t need to worry about natural disasters? No. It means DR planning needs to focus on overall service continuity, not just major disasters. If you ignore the more common but less dramatic causes of service interruptions, you are diminishing the business value of a DRP.
DRPs are just for destructive events – fires, floods, and natural disasters.

## Slide 10: DR isn’t about identifying risks; it’s about ensuring service continuity
The traditional approach to DR starts with an in-depth exercise to identify risks to IT service continuity and the probability that those risks will occur.
Here’s why starting with a risk register is ineffective:
Odds are, you won’t think of every incident that might occur. If you think of twenty risks, it’ll be the twenty-first that gets you. If you try to guard against that twenty-first risk, you can quickly get into cartoonish scenarios and much more costly solutions.
The ability to failover to another site mitigates the risk of most (if not all) incidents (fire, flood, hardware failure, tornado, etc.). A risk and probability analysis doesn’t change the need for a plan that includes a failover procedure.
Where risk is incorporated in this methodology:
Use known risks to further refine your strategy (e.g. if you are prone to hurricanes, plan for greater geographic separation between sites; ensure you have backups, in addition to replication, to mitigate the risk of ransomware).
Identify risks to your ability to execute DR (e.g. lack of cross-training, backups that are not tested) and take steps to mitigate those risks.
A risk register is the critical first step to creating an effective DR plan.

## Slide 11: You can’t outsource accountability and you can’t assume your vendor’s DR capabilities meet your needs
Outsourcing infrastructure services – to a cloud provider, co-location provider, or managed service provider (MSP) – can improve your DR and service continuity capabilities. For example, a large public cloud provider will generally have:
Redundant telecoms service providers, network infrastructure, power feeds, and standby power.
Round-the-clock infrastructure and security monitoring.
Multiple data centers in a given region, and options to replicate data and services across regions.
Still, failure is inevitable – it’s been demonstrated multiple times1 through high-profile outages. When you surrender direct control of the systems themselves, it’s your responsibility to ensure the vendor can meet your DR requirements, including:
A DR site and acceptable recovery times for systems at that site.
An acceptable replication/backup schedule.
Sources: 1Kyle York, 2016; Shaun Nichols, 2017; Stephen Burke, 2017
I outsource infrastructure services so I don’t have to worry about DR.
That’s my vendor’s responsibility.

## Slide 12: Choose flowcharts over process guides, checklists over procedures, and diagrams over descriptions
A DRP must include every detail so anyone can execute recovery.
In reality, you write a DR plan for knowledgeable technical staff, which allows you to summarize key details your staff already know.
Concise, visual documentation is:
Quicker to create.
Easier to use.
Simpler to maintain.
Chart: 
Primarily flowcharts, checklists, and diagrams
Traditional
manual
Source: Info-Tech Research Group; N=95
*DR Success is based on stated ability to meet recovery time objectives (RTOs) and recovery point objectives (RPOs), and reported confidence in ability to consistently meet targets.
Low
High
DR Success*
IT DR is not an airplane disaster movie. You aren’t going to ask a business user to execute a system recovery, just like you wouldn’t really want a passenger with no flying experience to land a plane.
Without question, 300-page DRPs are not effective. I mean, auditors love them because of the detail, but give me a 10-page DRP with contact lists, process flows, diagrams, and recovery checklists that are easy to follow.
– Bernard Jones, MBCI, CBCP, CORP, Manager Disaster Recovery/BCP, ActiveHealth Management

## Slide 13: A DRP is part of an overall business continuity plan
A DRP is the set of procedures and supporting documentation that enables an organization to restore its core IT services (i.e. applications and infrastructure) as part of an overall business continuity plan (BCP), as described below. Use the templates, tools, and activities in this blueprint to create your DRP.
Note: For DRP, we focus on business-facing IT services (as opposed to the underlying infrastructure), and then identify required infrastructure as dependencies (e.g. servers, databases, network).
Overall BCP
A plan to restore IT services (e.g. applications and infrastructure) following a disruption. This includes:
Identifying critical applications and dependencies.
Defining an appropriate (desired) recovery timeline based on a business impact analysis (BIA).
Creating a step-by-step incident response plan.
A set of plans to resume business processes for each business unit.
Info-Tech’s Develop a Business Continuity Plan blueprint provides a methodology for creating business unit BCPs as part of an overall BCP for the organization.
A set of processes to manage a wide range of crises, from health and safety incidents to business disruptions to reputational damage. This includes emergency response plans, crisis communication plans, and the steps to invoke BC/DR plans when applicable.
Info-Tech’s Implement Crisis Management Best Practices blueprint provides a structured approach to develop a crisis management process.
Crisis Management Plan
BCP for Each Business Unit
IT DRP

## Slide 14: Take a practical but structured approach to creating a concise and effective DRP
Phases
Steps
Tools and Templates
Phase 1: Define DRP Scope, Current Status, and Dependencies
Assess Current-State DRP Maturity.
Set Scope, Kick-Off the DRP Project, and Create a Charter.
1.2
1.1
DRP Maturity Scorecard
1.3
Identify Applications, Systems, and Dependencies.
Phase 2: Conduct a BIA to Determine Acceptable RTOs and RPOs
Estimate the Impact of Downtime.
Define an Objective Impact Scoring Scale.
2.2
2.1
2.3
Determine Acceptable RTO/RPO Targets.
Phase 3: Identify and Address Gaps in the Recovery Workflow
Identify and Prioritize Projects to Close Gaps.
Determine Current Recovery Workflow.
3.2
3.1
3.3
Review the Future State Recovery Workflow.
DRP Business Impact Analysis Tool
DRP Roadmap Tool
DRP Recovery Workflow Template
BCP-DRP Fitness Assessment
Case Study: Practical, Right-Sized DRP
DRP Project Charter Template
Complete, Extend, and Maintain Your DRP.
Phase 4
DRP Recap and Results Template
DRP BIA Scoring Context Example

## Slide 15: Info-Tech offers various levels of support to best suit your needs
Consulting
“Our team does not have the time or the knowledge to take this project on. We need assistance through the entirety of this project.”
Guided Implementation
“Our team knows that we need to fix a process, but we need assistance to determine where to focus. Some check-ins along the way would help keep us on track.”
DIY Toolkit
“Our team has already made this critical project a priority, and we have the time and capability, but some guidance along the way would be helpful.”
Workshop
“We need to hit the ground running and get this project kicked off immediately. Our team has the ability to take this over once we get a framework and strategy in place.”
Diagnostics and consistent frameworks used throughout all four options

## Slide 16: Info-Tech advisory services deliver measurable value
Info-Tech members save an average of $22,983 and 22 days by working with an Info-Tech analyst on DRP.*
* Based on client response data from Info-Tech Research Group’s Measured Value Survey, following analyst advisory on this blueprint.
Why do members report value from analyst engagement?
Expert advice on your specific situation to overcome obstacles and speed bumps.
1
2
Structured project and guidance to stay on track.
3
Project deliverables review to ensure the process is applied properly.

## Slide 17: Guided implementation overview
Your trusted advisor is just a call away.
Define DRP scope
(Call 1)
Scope requirements, objectives, and your specific challenges. Identify applications/ systems to focus on first.
Define current status and system dependencies
(Calls 2-3)
Assess current DRP maturity. Identify system dependencies.
Conduct a BIA
(Calls 4-6)
Create an impact scoring scale and conduct a BIA. Identify RTO and RPO for each system.
Recovery workflow
(Calls 7-8)
Create a recovery workflow based on tabletop planning. Identify gaps in recovery capabilities.
Projects and action items
(Calls 9-10)
Identify and prioritize improvements. Summarize results and plan next steps.
Your guided implementations will pair you with an advisor from our analyst team for the duration of your DRP project.

## Slide 18: Workshop overview
Contact your account representative or email Workshops@InfoTech.com for more information.
 | Workshop Day 1 | Workshop Day 2 | Workshop Day 3 | Workshop Day 4 | Day 5: Off-Site Deliverables Wrap-Up
Activities | Identify DRP Maturity, Key Systems, and Dependencies 1.1 Assess current DRP maturity. 1.2 Identify mission critical business activities and supporting systems and applications. 1.3 Identify current recovery strategies and challenges to DR planning. 1.4 Select key applications and dependencies. | Conduct a BIA to Determine Acceptable RTOs and RPOs 2.1 Define an objective scoring scale to indicate different levels of impact. 2.2 Estimate the impact of downtime. 2.3 Determine acceptable RTO/RPO targets for systems and applications based on the business impact of downtime. | Determine the Current Recovery Timeline and DR Gaps 3.1 Conduct a tabletop exercise to determine current recovery procedures. 3.2 Identify gaps between current and desired capabilities. 3.3 Determine what projects are required to close the gap between current and desired DR capability. | Create a Roadmap to Close DR Gaps 4.1 Use tabletop planning to determine the desired-state response plan. 4.2 Outline a strategy for using flowcharts, checklists, and a summary document to complete your DRP. 4.3 Summarize the workshop results, including current potential downtime and action items to close gaps. | 
Deliverables | DRP Maturity Scorecard Applications and dependency mapping | 1. DRP Business Impact Analysis Tool: Acceptable RTOs/RPOs to dictate recovery strategy Highlight the importance of DRP efforts | DRP Business Impact Analysis Tool DRP Recovery Workflow Template – Current State | DRP Roadmap Tool DRP Incident Response Management Tool: Flowchart – Desired State DRP Recap and Results Template Additional templates and how to complete them | 

## Slide 19
End-user complaints distract from serious IT-based risks to business continuity
A global manufacturer with annual sales over $1B worked with Info-Tech to improve DR capabilities.
DRP BIA
Conversations with the IT team and business units identified the following impact of downtime over 24 hours:
Email: Direct Cost: $100k; Goodwill Impact Score: 8.5/16
ERP: Direct Cost: $1.35mm; Goodwill Impact Score: 12.5/16
Tabletop Testing and Recovery Capabilities
Reviewing the organization’s current systems recovery workflow identified the following capabilities:
Email: RTO: minutes, RPO: minutes
ERP: RTO: 14 hours, RPO: 24 hours
Findings
Because of end-user complaints, IT had invested heavily in email resiliency though email downtime had a relatively minimal impact on the business. After working through the methodology, it was clear that the business needed to provide additional support for critical systems.
Insights at each step:
Identify DR Maturity and System Dependencies
Conduct a BIA
Outline Incident Response and Recovery Workflow With Tabletop Exercises
Mitigate Gaps and Risks
CASE STUDY
Industry
Source
Manufacturing
Info-Tech Research Group Client Engagement

## Slide 20: Use these icons to help direct you as you navigate this research
This icon denotes a slide where a supporting Info-Tech tool or template will help you perform the activity or step associated with the slide. Refer to the supporting tool or template to get the best results and proceed to the next step of the project.
This icon denotes a slide with an associated activity. The activity can be performed either as part of your project or with the support of Info-Tech team members, who will come onsite to facilitate a workshop for your organization.
Use these icons to help guide you through each step of the blueprint and direct you to content related to the recommended activities.